COMMERCIAL QUOTATION
Knowledge Hub - Premium Educational Web Platform

Date: September 20, 2026

# 1. Executive Summary

This quotation outlines the investment and timeline required for the design, development, and deployment of the Knowledge Hub educational platform. The platform is engineered as a modern Single Page Application (SPA) featuring state-of-the-art UI/UX, robust database architecture for lead generation, and custom AI chatbot capabilities. The agreed completion time for all deliverables is 4 weeks.

# 2. Scope of Work & Deliverables

1. UI/UX & Frontend Architecture:
   Custom React SPA with premium aesthetics including glassmorphism, claymorphism, micro-animations, and full mobile responsiveness.

2. Complex Interactive Modules:
   Engineering of bespoke components: Real-time Lab Simulators, 5-Step Journey Timelines, Dynamic Domain Navigation, and Advanced Filtering algorithms.

3. Backend & Database Setup (Supabase):
   Database schema design, secure API integrations, and real-time lead capture systems for Enrolment, Contact, and Corporate Enquiry forms.

4. Custom AI Chatbot Integration:
   Deployment of a context-aware AI assistant specifically trained on the institute's proprietary knowledge base, faculty details, and course modules.

5. Project Deployment:
   Production build generation, server configuration, domain mapping, and SSL certificate installation.

# 3. Financial Summary

| Item Description | Quoted Price (INR) |
| --- | --- |
| Phase 1: UI/UX & Core Frontend Development | ₹ 95,000 |
| Phase 2: Complex Modules & Animations | ₹ 55,000 |
| Phase 3: Backend Database (Supabase) Integration | ₹ 45,000 |
| Phase 4: AI Chatbot Integration & QA Testing | ₹ 35,000 |
| Phase 5: Deployment, SEO Setup & Handoff | ₹ 25,000 |
| Total Estimated Cost | ₹ 2,55,000 |

* Note: The above costs are exclusive of any applicable taxes (e.g., GST).

# 4. Timeline & Milestones

Total Project Duration: 4 Weeks

Week 1: UI/UX finalized and Core Frontend constructed.
Week 2: Interactive Modules and Animations completed.
Week 3: Database architecture set up and forms integrated.
Week 4: AI Chatbot deployed, full QA testing performed, and project handed over.

# 5. Payment Terms

• 30% Advance Payment (₹ 76,500) upon project initiation.
• 40% Milestone Payment (₹ 1,02,000) upon completion of Week 2 deliverables.
• 30% Final Payment (₹ 76,500) upon project completion and deployment.

# 6. Acceptance & Authorization

By signing below, you authorize the commencement of this project based on the terms and scope defined in this quotation.

___________________________________
Authorized Signature

___________________________________
Date